# Artificial Intelligence POC

Co-developing an AI Platform via the Absa Innovation Hubs

7th July 2026 Nchimunya Munyama

[Add company classification and regulatory details]

Vision & Opportunity

# Transforming Data into Predictive Intelligence

- Develop two high-impact AI use cases focused on customer growth and retention.

- Demonstrate measurable business value through a 90-day Proof of Concept.

Customer Lifecycle Prediction

Customer Value Intelligence

Validate AI business value

A

B

C

Identify lifecycle stage, churn risk, and next-best actions to improve retention and engagement.

Predict balance growth, identify high-value customers, and detect value erosion risks.

Deliver working AI models, dashboards, KPIs, and a roadmap for enterprise rollout.

90-Day PoC Roadmap

# From Data to Business Value

- Focus on Customer Lifecycle Prediction and Customer Value Intelligence.

- Deliver validated models, dashboards, and measurable business outcomes

## Discovery & Design

  - Define use cases and KPIs

  - Assess customer data sources

  - Establish success criteria

## Data Foundation

  - Prepare and consolidate data

  - Create unified analytical datasets

  - Engineer model features

## Model Development

- Develop lifecycle prediction models

- Build customer value scoring

- Create balance forecasting capabilities

## Validation & Pilot

- Test with business users

- Validate model performance

- Present business case and rollout roadmap

4

1

2

3

Outcome Table For PoC – 3 Month Projection

| Workstream | Deliverables | Details / Outcome | Timeline |  |
| --- | --- | --- | --- | --- |
| Data Access & Compliance | - Data integration completed - Compliance review completed | Secure access to anonymised customer, transactional, and product data. Data access aligned with Absa's governance, privacy, and security requirements. | Month 1 |  |
| Business Discovery & Use Case Design | - Customer Lifecycle framework - Customer Value framework - KPI baseline established | Define customer lifecycle stages, customer value methodology, business objectives, success measures, and model requirements. | Month 1 |  |
| Customer Lifecycle Prediction Development | - Lifecycle segmentation model - Churn prediction model - Next-best-action engine | AI model developed to identify customer lifecycle stages, predict churn risk, and recommend proactive engagement actions to Relationship Managers. | Month 1–2 |  |
| Customer Value & Balance Intelligence Development | - Customer value scoring model - Balance growth prediction model - Opportunity recommendation engine | AI model developed to identify future high-value customers, forecast balance growth, and detect potential balance erosion risks. | Month 1–2 |  |
| Model Validation & Optimisation | - Feature engineering - Model tuning - Explainability assessment | Improve model accuracy, interpretability, and business usability. Feature importance and model drivers documented for transparency and governance. | Month 2–3 |  |
| Dashboard Development | - Dashboard v1 Wireframe - Interactive Dashboard v2 | Development of AI dashboards providing lifecycle insights, churn risk monitoring, customer value scoring, balance forecasts, and opportunity recommendations. | Month 1–3 |  |
| Stakeholder Engagement | - Business workshops - Demonstration sessions - Feedback incorporation | Regular engagement with Relationship Managers, Product Teams, CRM Teams, and Executives to validate outputs and refine dashboards. | Month 2–3 |  |
| Pilot Testing & Evaluation | - User acceptance testing - Business validation - KPI assessment | Validate model performance against agreed business outcomes and test usability with selected business users. | Month 3 |  |
| Documentation & Knowledge Transfer | - Technical documentation - User guide - Knowledge transfer workshop | Documentation of models, dashboards, methodologies, and operational procedures to support future scaling. | Month 3 |  |
| Final PoC Report & Roadmap | - Executive summary - Business case - Production roadmap | Presentation of business value achieved, lessons learned, ROI opportunities, risks, and recommendations for enterprise deployment. | End of Month 3 |  |

Tracking KPIs Table For 3 Month PoC

| KPI / Output | Description | Target Value / Criteria | Timeframe |
| --- | --- | --- | --- |
| Customer Lifecycle Prediction Model Developed | Build and validate AI models that classify customers across lifecycle stages. | Model operational and validated for pilot use. | End of Month 2 |
| Customer Value Intelligence Model Developed | Develop customer value scoring and balance prediction capability. | Model operational and validated for pilot use. | End of Month 2 |
| 3Churn Prediction Accuracy | Measure the model's ability to identify customers at risk of attrition. | ≥ 80% prediction accuracy | End of Month 3 |
| Customer Value Prediction Accuracy | Measure the effectiveness of customer value and growth forecasting. | ≥ 80% prediction accuracy | End of Month 3 |
| Next-Best-Action Recommendations | Generate business recommendations for customer engagement and growth. | Automated recommendations available within dashboard | End of Month 3 |
| Dashboard Functionality Completion | Deliver executive and operational dashboards displaying AI insights. | Interactive dashboard fully operational | End of Month 3 |
| Stakeholder Engagement Sessions | Gather business feedback and validate outputs. | Minimum 3 workshops and demonstrations completed | By Month 3 |
| Governance & Compliance Alignment | Ensure adherence to data privacy, ethical AI, and internal governance requirements. | 100% compliance sign-off achieved | By Month 2 |
| Internal User Pilot Testing | Validate business usability with Relationship Managers and selected users. | Minimum 10 pilot users actively participating | By Month 3 |